## Slide 1: 2012 activities of the ICE impedance working group and plans for 2013

## Slide 2: Impedance team in 2012 (core)
Olav Berrig
Nicoló Biancacci
Alexey Burov
Fritz Caspers
Hugo Day
Alexej Grudiev
Oleksiy Kononenko
Eirini Koukovini Platia
Elias Métral
Mauro Migliorati (Sapienza)
Nicolas Mounet
Andriy Nosych
Jean-Luc Nougaret (sick-leave)
Serena Persichelli
Benoit Salvant
Vittorio Vaccaro (Napoli)
Carlo Zannini

## Slide 3: 2012 summary
11 internal impedance meetings in 2012
no webmeeting in 2012
Elements studied:
  LHC
    Collimators (TDI, TCTP)
    Forward detectors (ALFA, TOTEM, AFP, HPS)
    MKI
    LHCb VELO
    BSRT
    VMTSA, LHC RF fingers task force
    electron lens
    crab cavities
  SPS
    High bandwidth kicker, RF cavities, new wirescanner design, pumping ports, UA9, serigraphy of MKE
  PS
    Stripline, dummy septum, Finemet cavity, transitions, RF cavities
  PSB
    Injection region, kicker
  Others: help for IHEP kicker simulations and measurements
Theories:
  Finite length (longitudinal and transverse)
  Step transition
Models
  Longitudinal impedance model of the PS
  Several updates of the LHC and HL-LHC impedance models
Bench measurements
  Materials measurements setup development for the coaxial method
Beam measurements (with Headtail development working group)
  Reference impedance measurements in LHC, SPS and PS and PSB
  Impedance localization measurements in LHC, SPS and PS

## Slide 4: What went well in 2012
Successful application of mode matching method (e.g. finite length)
The material measurement coaxial setup is ready
Efficient support to equipment groups for e.g. RF fingers, MKI, TDI, BSRT, collimators, ALFA impedance
Successful replacement of MKI8D
We started to use a procedure for decision to install a new device based on impedance
Useful beam measurements taken before LS1
Started to study in more depth the PS and PSB impedance
The team took up the responsibility for the heating issues in LHC and SPS
Good support from management (new PCs, budget for drills, more CST licenses)

## Slide 5: What went wrong in 2012
Not enough manpower to solve operational short term issues (it is true there has been too many issues in 2012)
At some occasions, there was not enough time for thorough checks before important decisions had to be taken
Still many questions on what happened to the BSRT (coating difficult to model)
Not enough effort in PSB impedance model
Not enough effort in HL-LHC model
Political issues among forward detectors teams

## Slide 6: Who was available in 2012 for assistance to operation?
Olav Berrig
Nicoló Biancacci (doct)
Alexey Burov
Fritz Caspers
Hugo Day (doct)
Alexej Grudiev
Oleksiy Kononenko (25 %)
Eirini Koukovini Platia (doct)
Elias Métral
Mauro Migliorati
Nicolas Mounet
Andriy Nosych
Jean-Luc Nougaret (sick-leave)
Serena Persichelli (doct)
Benoit Salvant
Vittorio Vaccaro
Carlo Zannini (doct)

## Slide 7: Requests and plans for 2013 (so far)
Elements studied:
  LHC
    Collimators: new TDI design (Alexej), TCDQ upgrade, modification to new TCTP design, collimators for HL-LHC (M. Zobov, A. Mostacci)
    Forward detectors: ALFA, and plans for moving very close to the beam with roman pots or Hamburg pipes (Benoit)
    MKI: continue to support TE/ABT for the new design (Hugo and Uwe Niedermayer at GSI)
    New LHCb VELO (Benoit)
    New BSRT and upgrade after LS1 (BI and Benoit)
    HL-LHC items (crab cavities in particular)
  SPS
    High Bandwidth kicker (Carlo with the HB kicker working group)
    RF cavities (new fellow in RF)
    New wirescanner (Benoit+Carlo)
    Pumping ports
    UA9 goniometer (Iaia Masullo, Andrea Passarelli, Vittorio Vaccaro at INFN in Naples)
    ZS + other septa (Benoit+Carlo)
    New kickers for neutrino projects (Carlo)
  PS
    Identify elements that should be added to the model (Serena and Mauro)
  PSB
    Injection foil (Carlo and Benoit)
    Vacuum chamber: corrugated Inconel or coated ceramic (Carlo)
    Identify elements that should be added to the model (Carlo, Giovanni)
Theories:
  “Elliptical to elliptical” and “elliptical to round” step transitions (Serena and Mauro)
Models
  Improve HL-LHC and LHC models (Nicolas)
  SPS impedance model (Carlo)
  PS impedance model (Serena)
  PSB impedance model (Carlo)
Write procedure for combining simulated and computed impedances (with Rainer)
Bench measurements
  Materials measurements  measure all the ferrites used at CERN and coatings for CLIC (Carlo/Eirini/Gianni and Christina/Fritz)
Beam measurements
  MDs with single bunch ongoing

## Slide 8: Core impedance team in 2013
Olav Berrig
Nicoló Biancacci
Alexey Burov
Rama Calaga
Fritz Caspers
Hugo Day
Alexej Grudiev
Oleksiy Kononenko
Eirini Koukovini Platia
Elias Métral
Mauro Migliorati
Nicolas Mounet
Serena Persichelli
Benoit Salvant
Carlo Zannini
+ new fellow in RF/BR section (Jose Enrique Varela Campelo)
+ support for BI (Andriy Nosych, Federico Roncarolo)
+ many collaborators thanks the HL-LHC WP2.4 support:
- DESY: R. Wanzenberg,
- INFN Frascatti: M. Zobov, B. Spataro
- GSI: U. Niedermayer
- INFN: A. Mostacci, L. Palumbo
+ Iaia Masullo, Andrea Passarelli, Vittorio Vaccaro at INFN in Naples

## Slide 9: Main deadlines
February 2013:
  SPS ZS review
  Studies for LHC forward detectors
March 2013:
  PSB injection region
  New SPS kickers for neutrinos
November 2013:
  report for HL-LHC
+ MKI, TDI, BSRT, new SPS wirescanner which will have hard deadlines soon

## Slide 10: Many thanks to all for the very good teamwork!
http://impedance.web.cern.ch/impedance/
https://espace.cern.ch/be-ice-impedance/SitePages/Home.aspx
cern.ch/imp 
cern.ch/wake 