## Slide 1
1
Near Future Plans for the
Space Charge Team after SC-13
Code Consolidation
  Crashes
  Benchmarking/Mitigation
  Frozen Space Charge
Computer Resources
Next steps

## Slide 2
2
Code Consolidation I
Raymod has found a crash of PTC-ORBIT after long runs.
Seems to be related to code issues in relation with MPI
➔ Harry is on the problem
The problem might be better with the newer MPICH2 and and there is a potential speed-up
Therefore, I have installed the newest MPICH2 version on our space charge AFS space.
At the same place there are now also the latest PTC-ORBIT versions for SLC5 and SLC6 with and without MPICH2

## Slide 3
3
Code Consolidation II
Our collaborations are intensifying, both Jeff & James are working hard to get the benchmarking done:
  ORBIT shows the noise Frank had detected at Fermilab albeit less dramatic (most likely) due to symmetrized distributions
  SYNERGIA has a couple of serious issues
  The single particle analysis has shown to be essential
All that is done in collaboration with Giuliano
Leonid is continuing the mitigation effort for ORBIT

## Slide 4
4
Code Consolidation III
Our In-house code MAD-X with space charge is being put to a test with the RHIC case
It is already benchmarked in Giuliano’s Suite but what is missing is a more practical test
The setting up phase is a mess and will have to be fixed eventually
An attempt will be made to get it working under MPI to achieve acceptable performance
After these upgrades the code should complement our set of simulation tools

## Slide 5
5
Computing Resources
The original 10 of 48 core machines have been reduced to 8 due our scarce usage during the last year.
Bernd from IT has noticed a pick-up of activity during the last month
In the coming weeks when our usage continues he promised to double the resources
Raymond pointed out that our PTC-ORBIT tracking remains very slow even on the 48 core machines:
  Harry confirms that the code will be tough to be sped up
  Synergia is much faster but is not yet operational
  The 48 core can not be combined to achieve speed-up of individual runs due to slow communication speed
  A super-computer is out of reach and we also have to first consolidate our code

## Slide 6
6
Next Steps
We know need to outline a plan for our simulations studies for all 3 machines
We should start despite the fact that we still need to consolidate all our simulation tools
In particular now we have to start making an in-depth benchmarking of our experiments with our codes
In collaboration with GSI we are in the process to get a better understanding of the theory of resonances in conjunction with space charge ➔ joint supervision of students and visits (in July Frank will go there)
We are looking for another student to clarify how to combine studies with PIC (self-consistent) with frozen space charge codes